CSE 341 Final project Proposal

# General Info

Zachary Barnett, Jordan Sanchez

In-n-Out Store Management Suite

Contents:

Contents

General Info	1

Application Info	2

What will the API do?	2

How will your API utilize a login system?	2

What database will you use?	2

How will the data be stored in your database?	2

How would a frontend be able to manage authentication state based on the data you provide?	2

What pieces of data in your app will need to be secured? How will you demonstrate web security principles in the development of this app?	2

What file structure and program architecture will you use for this project (how will you organize your node project)? Why?	2

What are potential stretch challenges that you could implement to go above and beyond?	2

API Endpoint Planning	2

Project Scheduling and Delegation	3

How will you divide up work in your team to ensure the following tasks all get completed?	3

Potential Risks and Risk Mitigation Techniques	4

What are the risks involved with you being able to finish this project in a timely manner?	4

How will you mitigate or overcome these risks?	4

# Application Info

## What will the API do?

This API will allow an In-n-Out store employee to create and update orders, and a store manager to create and update menu items, inventory and employees, and delete all of the same.

## How will your API utilize a login system?

An employee will need to login using a login API endpoint to receive an authentication token

## What database will you use?

MongoDB will be used for this project.

## How will the data be stored in your database?

4 collections will be used to store data:

Menu Items – The items on the menu, including price, food type, and ingredients needed for one unit.

Ingredient Inventory – A collection of ingredients available in the store

Customer Orders – The items (with customizations) and total cost of a customer’s order

Employees – Information about employees, such as name, OAuth id, pay rate, address, social security, and role.

## How would a frontend be able to manage authentication state based on the data you provide?

A store employee/manager would need to authenticate to access POST, PUT and DELETE requests (and most GET requests).  An unauthenticated user would only be able to GET menu items.

As for managing the authentication state, the frontend will receive an OAuth token when they log in and will need that token with all subsequent API calls.

## What pieces of data in your app will need to be secured? How will you demonstrate web security principles in the development of this app?

Data in the collections for Ingredient Inventory, Orders, and Employees will only be accessible to authenticate users, with further restrictions based on their role.

Employee:

Menu Items – GET

Ingredient Inventory – GET, PUT

Customer Orders – GET, PUSH, PUT

Employees – GET (self)

Manager:

Menu Items – GET, PUSH, PUT, DELETE

Ingredient Inventory – GET, PUSH, PUT, DELETE

Customer Orders – GET, PUSH, PUT, DELETE

Employees – GET, PUSH, PUT, DELETE

## What file structure and program architecture will you use for this project (how will you organize your node project)? Why?

MVC Organization for models, views, and controllers.  Express will be used on top of Node for program architecture.

## What are potential stretch challenges that you could implement to go above and beyond?

Add a collection for customers that has login/OAuth information and the customer’s orders.  When they authenticate, they have access to PUSH orders, and GET/PUT their own orders.

Add the ability to include pictures of menu items.

Add GET routes with various types of filtering (see the endpoint planning below).

# API Endpoint Planning

For this section, you’ll plan out what API endpoints you’ll need for your project. If you go to editor.swagger.io you’ll see the Pet Store application documentation that they have. This can be a good point of reference because they demonstrate how to have multiple database entities (ie: pet, store, user), and CRUD operations for each with various ways of performing them. For this section of the Final Project Proposal, you will make a list of each api endpoint that will be supplied for each database entity. So, if I was going to create the pet store app, I’d put something like this:

- menuItems

  - POST /menuItems

  - PUT /menuItems/{menuId}

  - GET /menuItems

  - GET /menuItems/findByType

  - GET /menuItems/findByIngredient

  - POST /menuItems/{menuId}

  - DELETE /menuItems/{menuId}

  - POST /menuItems/{menuId}/uploadImage (stretch)

- ingredients

  - GET /ingredients/

  - POST /ingredients/

  - GET /ingredients/{ingredientId}

  - DELETE /ingredients/{ingredientId}

  - GET /ingredients/findByLessThanQuantity (stretch)

- orders

  - POST /orders

  - POST /orders/createWithArray (stretch)

  - POST /orders/createWithList (stretch)

  - GET /orders

  - GET /orders/{orderId}

  - PUT /orders/{orderId}

  - DELETE /orders/{orderId}

  - GET /orders/driveThru (stretch)

  - GET /orders/dineIn (stretch)

- employees

  - GET /employees

  - GET /employees/{employeeId}

  - POST /employees

  - PUT /employees/{employeeId}

  - DELETE /employees/{employeeId}

  - GET /employees/giveRaises (stretch)

Thinking about this now will be extremely helpful for you because next week when you have to create the swagger documentation for all of this and publish it to heroku so it is ready for the rest of your project.

# Project Scheduling and Delegation

Plan out what tasks will get completed with each lesson remaining in the semester (Only edit highlighted text).

| Week 04 Tasks | Project Proposal |
| --- | --- |
| Week 05 Tasks | - Create Git Repo - Push to Heroku - API DOCUMENTATION is complete and available at route ‘/api-docs’ - Create all routes for GET/PUSH - Create MongoDB collections - Setup a Trello Board |
| Week 06 Tasks | - Create PUT/DELETE routes |
| Week 07 Tasks | - Setup authentication - Explore stretch goals …Video Presentation… |

## How will you divide up work in your team to ensure the following tasks all get completed?

API endpoints will be added as cards to a Trello Board where they will then be assigned.

- HTTP GET, GET (all, single) Menu Items/ Ingredients - Zach, Orders and Employees - Jordan

- HTTP POST Menu Items/ Ingredients - Jordan, Orders and Employees - Zach

- HTTP PUT Menu Items/ Ingredients - Zach, Orders and Employees - Jordan

- HTTP DELETE Menu Items/ Ingredients - Jordan, Orders and Employees - Zach

- Node.js project creation Zach

- Create git repo and share with group Zach

- MongoDB setup Jordan

- Trello Board setup Jordan

- Trello Board Cards Zach and Jordan

- API Swagger documentation for all API routes Jordan

- Video presentation of node project, all routes functioning, MongoDB data being modified, and API documentation. Jordan and Zach

# Potential Risks and Risk Mitigation Techniques

## What are the risks involved with you being able to finish this project in a timely manner?

We could get hit by a bus, or in other words, become unavailable due to something outside of our control.  Because we are a team of two, if one person is unable to complete their work, that leaves the other person doing everything.

## How will you mitigate or overcome these risks?

We will maintain communication about what is happening in our lives so that we can help each other not fall behind.  We will also push our work to GitHub branches as we go, so if someone becomes unavailable, the other person can pick up from where they left off.